Meeting Minutes: Technical Path Analysis & Individual Task Allocation

1. Basic Information

- Date: 27 January 2026

- Time: 10:00 AM – 11:30 AM

- Location: Team Online Meeting (via Microsoft Teams)

- Chair: Mao Yuxing

- Secretary: Fu Yue

- Attendees: Mao Yuxing, Qian Yeyi, Fu Yue, Chen Xiyuan, Wan Li, Zhai Lingyu, Dai Yule

- Apologies: None

2. Approval of Previous Minutes

- The minutes from the kick-off meeting on 26 January 2026 were formally reviewed and approved.

3. Matters Arising (Task Updates)

- Collaboration Tools: Shared documentation folders are now active.

- Marking Guidelines: Team confirmed the importance of the "Team Activity Record" (8%) and the need to avoid "typical textbook examples" to score high on Technical Excellence.

- Note on Meeting Schedule: This meeting was convened as an extraordinary session to accelerate the project selection process and allow for more in-depth technical discussion before the week's end.

4. Main Business: Discussion of Project Paths

The team has narrowed down the project scope to two primary directions:

- Path 1: Online Food Ordering System (Based on Python & Flask)

- Path 2: Travel Guide & Navigation App (Based on Android)

Key Discussion:

The team agreed that a final decision will be made by the end of this week. To facilitate an objective choice, the meeting focused on the need for each member to independently brainstorm the requirements and specific functions for both paths.

5. Action Items (Assignments for the Week)

| Task | Responsibility | Deadline | Notes |
| --- | --- | --- | --- |
| Individual Requirement Analysis | All Members | 31 Jan 2026 | Each member must think of at least 3 unique features/requirements for BOTH the Food Ordering and Travel App paths. |
| Technical Excellence Research | Wan, Li | 01 Feb 2026 | Research how to implement advanced features (e.g., ARCore for Android or Security best practices for Flask). |
| Market Benchmarking | Chen, Xiyuan | 01 Feb 2026 | Analyse competitors like UberEats and City mapper to identify feature gaps. |
| Theme Finalization Prep | Qian, Yeyi | 01 Feb 2026 | Collect all individual ideas to prepare for the final topic selection. |

6. Next Meeting

- Date: 02 February 2026 (Monday)

- Objective: Final Topic Selection based on this week's research and official role assignment.